ATTENDEES:

| Micah Risher | Rudy Strickland |  |  |
| --- | --- | --- | --- |
| Jeff Lankford | Charlie Daffin |  |  |
| Michele Anstatt | Harvey Stewart |  |  |
| Jack Pettit | Derek Hollinger |  |  |
| Hugh Grunden | Jennifer Lutz |  |  |

- APPROVAL OF MINUTES

February 17, 2021

- BUSINESS & MARKETING COORDINATOR

Introduction of Mr. Jeff Lankford

- AIRPORT PROJECTS

FAA GRANTS

AIP-46 FAA CARES – $157,000 Status: Open, In progress

AIP-47 $1.6 Million for Avigation Easements, FCA, Wetland Mitigation Reimbursement Status: Open, In progress

New – Coronavirus Response and Relief Supplemental Appropriation Act, 2021 (CRRSA) announced on Feb 12, 2021 awarded ESN $91,162

ACIP Update for this year: Jennifer Lutz

MAA SPECIAL GRANTS (75% Funded)

Obstruction Removal Program: Phase 1 – Construction phase complete, working on punch list

Obstruction Removal Program: Phase 2 – Planning underway, expect to go out to bid this spring; Construction Fall 2021.

OTHER PROJECTS

Easton Utilities Duct Bank – Runway 4/22 Closure planned for March 24 for final grading and seeding. That will complete the project.

North Easton Park – Lights installed on the Athletic Fields. Good collaboration with TOE. Light poles have Hazard Lights installed that will illuminate 24 hours daily.

Mistletoe Hall Business & Technology Park – Construction to wrap up Summer 2021

Airport Road – Mistletoe & Technology Drive construction are increasing the need to upgrade Airport Road. Survey work conducted in February 2021.

- BUSINESS DEVELOPMENT & MARKETING

Looking into 3rd party collaboration for new Box Hangars – 10 to 15 units

Flight Training remains strong.

Meeting schedule Monday 3/22 with Trident & UMES to learn more about their Flight Training Program.

Sugar Buns Cafe reopens today, March 17th. Normal Operation resumes 4/1.

Trooper 6 Hangar – Working on 5 year lease extension (expires in 2021).

Spitfire & West Air – Leases being updated

Terminal Building

Will freshen up the entry ways this spring. Want to send a welcoming message to the public.

Transition to Digital Marketing begins this summer.

Plan to fix sidewalks in 2021

Talbot County Business Center

Property remains economically viable

Current Tenants still expanding and taking more space

Health Dept setting up Covid Testing site as large testing sites scale back

- COMMUNITY OUTREACH

Easton Airport Day – Sept 25, 2021

Cruise In – May Hold a Summer event

ACE Program – Drone Camp being considered for Summer; Civil Air Patrol is growing, will start using ACE Center soon; Other events being considered

Walk & Talk about the Airport – Spring 2021 – Planning a series of days to invite people to visit the airport and walk the ramp with the Airport Manager; Covid Friendly outdoor event the gets people out to the Airport.

- AIR TRAFFIC OPERATIONS

February Ops Count: 3320

- FUEL OPERATION

| Comparison of Jet-A as of February 2021 (21 Budget) |
| --- |
| Company | Feb. last Budget | Total 2021 | Difference | % of Change |
| Easton Jet Service | 124703 | 159418 | 34715 | 27.8% |
| Flight Support Services | 161012 | 177186 | 16174 | 10.0% |
| Trident Services | 56572 | 78426 | 21854 | 38.6% |
| Hanger Assoc. | 22718 | 17870 | -4848 | -21.3% |
| Airport Jet Total | 365005 | 432900 | 67895 | 18.6% |
| Comparison of Avgas as of February 2021 (21 Budget) |
| Company | Feb. last budget | Total 2021 | Difference | % of Change |
| Easton Jet Service | 10689 | 13184 | 2495 | 23.3% |
| Flight Support Services | 18268 | 16235 | -2033 | -11.1% |
| Trident Services | 31766 | 28952 | -2814 | -8.9% |
| Hanger Assoc. | 5250 | 2620 | -2630 | -50.1% |
| Airport Avgas Total | 65973 | 60991 | -4982 | -7.6% |
| Combined Fuel Totals | 430978 | 493891 | 62913 | 14.6% |

- PUBLIC COMMENTS

- REVIEW OF ACTION ITEMS

- ADJOURNMENT